MediCare Plus Clinic — Risk Assessment Report (Draft)

1. Executive Summary

This report presents the findings of a structured risk assessment conducted for MediCare Plus Clinic, focusing on its hybrid IT environment spanning both on-premises systems and Microsoft Azure cloud services. The assessment identified a total of 15 material risks, derived from stakeholder interviews, system architecture analysis, and cloud configuration review.

The overall security posture of the organisation is assessed as materially elevated, with significant gaps in identity management, cloud security, governance, and operational controls. Of the identified risks, two are rated Critical, four are High, and the remaining fall within the Medium category.

The most significant risks include the absence of multi-factor authentication (MFA) across Azure Active Directory accounts and publicly accessible cloud storage, both of which expose sensitive patient data to unauthorised access. Additional high-impact risks include permissive network configurations, unpatched systems, lack of incident response capability, and untested backup processes.

Immediate priorities should focus on strengthening identity controls, securing cloud configurations, and establishing foundational governance practices such as incident response planning and access management. Addressing these areas will significantly reduce the organisation’s exposure to both external threats and internal vulnerabilities.

2. Methodology

This risk assessment was conducted in alignment with the NIST SP 800-30 framework, following a structured four-step process:

- Threat Identification — Identification of potential threats based on system architecture, cloud configuration, and stakeholder interviews.

- Vulnerability Identification — Analysis of weaknesses in controls, processes, and configurations.

- Likelihood Determination — Each risk was assigned a likelihood score (1–5) based on probability of occurrence.

- Impact Determination — Each risk was assigned an impact score (1–5) based on potential business, operational, and regulatory consequences.

Risk scores were calculated using the formula:

Risk Score = Likelihood × Impact

Risk Rating Scale

| Score | Rating |
| --- | --- |
| 1–5 | Low |
| 6–12 | Medium |
| 13–19 | High |
| 20–25 | Critical |

Data Sources

- Stakeholder interview responses

- Cloud Security Architecture Review

- System documentation and environment overview

- Regulatory frameworks (Privacy Act, healthcare requirements)

3. Threat Landscape

Healthcare organisations in Australia are increasingly targeted by cyber threats due to the high value of patient data. External threats include ransomware attacks, phishing campaigns, and credential theft, all of which commonly exploit weak authentication and misconfigured cloud environments.

Internally, risks are driven by human factors and operational practices. These include accidental data exposure, lack of user awareness, and informal processes for managing access and data. The presence of shadow IT practices — such as storing patient data locally — further increases exposure by bypassing centralised controls.

From a regulatory perspective, failure to adequately protect patient information can result in significant consequences under the Notifiable Data Breaches (NDB) scheme. These include mandatory reporting, reputational damage, and potential enforcement actions. The clinic’s upcoming regulatory audit further increases the urgency of addressing identified risks.

4. Risk Assessment Table (Final — Iteration 3)

| Risk ID | Description | Category | Likelihood | Impact | Score | Rating |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | No MFA enforced on Azure AD accounts | Cloud / Identity | 4 | 5 | 20 | Critical |
| R02 | Azure Blob Storage publicly accessible | Cloud / Data | 4 | 5 | 20 | Critical |
| R03 | Permissive NSG rules (RDP open to internet) | Cloud / Network | 4 | 4 | 16 | High |
| R04 | Flat network (no VLAN segmentation) | Network | 3 | 4 | 12 | Medium |
| R05 | No TLS encryption for internal services | Network / Data | 3 | 4 | 12 | Medium |
| R06 | Unpatched workstations | Endpoint | 4 | 4 | 16 | High |
| R07 | No formal offboarding / inactive accounts | Identity | 3 | 4 | 12 | Medium |
| R08 | No incident response plan | Governance | 4 | 4 | 16 | High |
| R09 | VPN not reviewed / weak configuration | Network | 3 | 4 | 12 | Medium |
| R10 | No cybersecurity awareness training | People | 3 | 3 | 9 | Medium |
| R11 | Unmanaged network switches | Network | 3 | 3 | 9 | Medium |
| R12 | Backups not tested | Data / Continuity | 4 | 4 | 16 | High |
| R13 | Shadow IT (local storage of patient data) | Governance / Data | 3 | 4 | 12 | Medium |
| R14 | No data retention/disposal policy | Governance | 3 | 3 | 9 | Medium |
| R15 | Shared generic accounts at reception | Identity / People | 4 | 3 | 12 | Medium |

5. Key Observations

The assessment highlights several recurring themes:

- Weak identity and access management controls, particularly around authentication and privilege management

- Cloud misconfigurations that expose systems and data to external access

- Lack of governance and formal processes, including incident response and policy frameworks

- Operational gaps, such as inconsistent patching and untested backups

- Human-related risks, including lack of training and use of shared accounts

These issues collectively indicate that security controls are reactive rather than proactive, with limited formalisation or enforcement across the organisation.

6. Conclusion

The MediCare Plus Clinic currently operates with a number of significant security gaps that increase its exposure to cyber threats and regulatory risk. While core systems are functional and support business operations, security has not been systematically integrated into the design and management of the environment.

The findings of this assessment provide a clear foundation for prioritising remediation efforts. Immediate focus should be placed on strengthening identity controls, securing cloud configurations, and implementing governance structures such as incident response and policy frameworks.

Addressing these risks will significantly improve the organisation’s overall security posture and readiness for upcoming regulatory requirements.